## Slide 1: What are the dangers of current Agile Practices?
Tom@Gilb.com
3 Nov 2010 Unicom
Agile Testing Conference London
18:05 to 18:20

## Slide 2: So, what are Agile methods missing?
Stakeholder Focus
  Real projects have dozens of stakeholders
    Not just a customer in the next room
    Not just a user with a use case or story
Results Focus
  It is not about writing code, it is about delivering value to stakeholders
  It is not about programming, it is about making systems work, for real people
Systems Focus
  It is not about coding – (again )
  It is about reuse, data, hardware, training, motivation, sub-contracting, Outsourcing, help lines, user documentation, user interfaces, security, etc.
  So, a systems engineering scope is necessary to deliver results.
  Systems Engineering needs quantified performance and quality objectives
    To synchronize all necessary disciplines, so that they deliver the results.
Notes: Substantial edit, underlining June 2010

## Slide 3: Value-Driven Scrum (one of your options for smart Product Ownership)
Defined As:
  The real world interface to the Scrum Product Owner
  The Businesses ‘Organizational Value’ Management
  The Business Function Management
  The Technical Architecture Management
All in a pipeline to the Scrum Product Owner (PO)
  Fully designed, from the organizational point of view
  Allowing additional design at the level of programming, chunking, and data
    By the Scrum Team
  Prioritized from the Organizational Point of View
Notes: Edited June 8 2010 for NDS Oslo

## Slide 4: What is new? What is Value-Planning (VP) ?
Dominant focus on Value Delivery Management –
  Not from a programming point of view
  But from a business and management non technical point of view
  Which critical value improvements do we need first, and next
Stakeholder Values-and-Priorities Integration*
  Of management, marketing, IT, Systems Engineering,
  Including Sales, Customer Service and ALL Critical Stakeholders
Systems View – Systems Architecture – Systems Engineering
* integration: defined as: Alignment and reasonable balance of competing interests, through intelligent dynamic prioritization.
See ppt note for depth papers on priority, including:
http://www.gilb.com/tiki-download_file.php?fileId=60
Notes: http://www.gilb.com/tiki-download_file.php?fileId=48
Choice and priority Paper
http://www.gilb.com/tiki-download_file.php?fileId=60
Managing Priorities paper

## Slide 5: Value Decision Tables
Business Goals | Training Costs | User Productivity
Profit | -10% | 40%
Market Share | 50% | 10%
Resources | 20% | 10%
Stakeholder Val. | Intuitiveness | Performance
Training Costs | -10% | 50 %
User Productivity | 10 % | 10%
Resources | 2 % | 5 %
Product Values | GUI Style Rex | Code Optimize
Intuitiveness | -10% | 40%
Performance | 50% | 80 %
Resources | 1 % | 2 %
Prioritized List
1. Code Optimize
2. Solution 9
3. Solution 7
We measure improvements
Learn and Repeat
Copyright: Kai@Gilb.com
Scrum Develops
Jeffsutherland Twitter: Very cool product backlog management
by Tom and Kai Gilb http://ad.vu/2h4d Sat 28 March 2009
Notes: developing a large web portal www.bring.no dk/se/nl/co.uk/com/ee at Posten Norge
Jeffsutherland Twitter: Very cool product backlog management
by Tom and Kai Gilb http://ad.vu/2h4d Sat 28 March 2009

## Slide 6
6
Copyright: Kai@Gilb.com
Jeffsutherland Twitter: Very cool product backlog management
by Tom and Kai Gilb http://ad.vu/2h4d Sat 28 March 2009
Notes: developing a large web portal www.bring.no dk/se/nl/co.uk/com/ee at Posten Norge
Photo Kai 2009 at OC4 Kolbotn w Jeff
Photo Sutherland 2010 April from Digerud Cabin

## Slide 7: Gilb’s Ten Key Agile Principles to avoid bureaucracy and give creative freedom
Control projects by quantified critical-few results. 1 Page total !
  (not stories, functions, features, use cases, objects, ..)
Make sure those results are business results, not technical
  Align your project with your financial sponsor’s interests!
3. Give developers freedom, to find out how to deliver those results
4. Estimate the impacts of your designs, on your quantified goals
5. Select designs with the best impacts in relation to their costs, do them first.
6. Decompose the workflow, into weekly (or 2% of budget) time boxes
7. Change designs, based on quantified experience of implementation
8. Change requirements, based in quantified experience, new inputs
9. Involve the stakeholders, every week, in setting quantified goals
10. Involve the stakeholders, every week, in actually using increments
Copyright 2004-8 Gilb, may be used citing source
http://homepage.mac.com/tomgilb/filechute/Gilb%20Agile%20Principles%202010%20agilerecord03_Gilb.pdf
http://www.gilb.com/tiki-download_file.php?fileId=436
(the Agile Values Paper part 2, Agile Testing.com Summer 2010)
Notes: Created Thursday, November 25, 2004 during XP conf London lecture by Tom@Gilb.com
Photo taken at Art of Living Ashram Bad Antogast Germancy June 2003, in file tom photos miniatures and in ARL iphoto subfile